| MSc Data Science Extended Research Project Plan |  |
| --- | --- |
| Student name | Yunhao Guo |
| Student number | 14199981 |
| Project Title |  |
| Supervisor | Stefan Guettel |
| Project partner (if applicable) |  |
| Non-technical project summary (up to 150 words) |  |
| Clustering algorithms are widely used in business decision-making, from market segmentation to supply chain optimisation (Ling et al., 2024). However, most mainstream clustering methods only output grouping results without explaining the underlying logic. This black-box characteristic presents a significant limitation in commercial contexts where decisions must be justified to management or regulatory bodies (Hu et al., 2024). CLASSIX is an emerging explainable clustering algorithm that produces human-readable explanations alongside its groupings, and has demonstrated strong performance across several standard datasets (Chen & Guttel, 2024). Extending its application to real-world commercial domains such as e-commerce is a natural next step in assessing its potential as a general-purpose analytical tool. This project takes that as its starting point, using systematic comparative experiments to explore the clustering quality and interpretability of CLASSIX on e-commerce user behaviour data. |  |
| The Aim of the project and up to four Research questions or Objectives |  |
| - Aim To benchmark a selection of explainable clustering methods (e.g. CLASSIX, CREAM) against classical clustering algorithms (e.g. K-Means++, DBSCAN) on standard datasets and a real-world e-commerce user behaviour dataset, assessing the practical potential of explainable clustering as a general-purpose business analytics tool. - Objective O1. To systematically compare selected methods on standard benchmark datasets in terms of clustering quality, using the Silhouette Coefficient, Davies–Bouldin Index, and Calinski–Harabasz Index. O2. To assess whether these performance patterns generalise to a high-dimensional e-commerce user behaviour dataset, and to examine the effect of domain-specific data structure on clustering outcomes. O3. To compare the interpretability outputs of explainable clustering methods on e-commerce customer segments, measured by rule count and number of features referenced per cluster. O4. To analyse the sensitivity of CLASSIX's key parameters on the e-commerce dataset and examine its robustness in an applied setting. |  |
| Description of Methodology to be used (up to 400 words) |  |
| - Experimental design. This project employs a comparative experimental design structured around two data contexts: standard benchmark datasets and a real-world e-commerce application. - Data. Two datasets will be used. The first is a collection of standard clustering benchmark datasets, including the Vdu, Zelnik, and Phoenix collections, which provide a controlled basis for method comparison. The second is the RetailRocket dataset (Kaggle), comprising over four million timestamped user interaction events across a real online retail platform. Raw events will be aggregated at the user level to produce a feature matrix capturing behavioural diversity, including session-level statistics, view-to-purchase conversion rate, category preference distributions, and temporal activity patterns. Feature engineering will group variables into RFM-like activity, conversion, category-diversity/preference, and temporal/session patterns, following recent extended RFM customer-segmentation work. Feature-block ablation and alternative scaling/PCA settings will check whether results are driven by one feature family rather than stable behavioural structure. Features will be standardised and dimensionality will be reduced prior to clustering to improve computational efficiency and cluster quality. - Methods. A selection of explainable clustering methods will be benchmarked against classical algorithms, spanning interpretable and non-interpretable paradigms. Explainable methods such as CLASSIX, which uses a sorting-based aggregation mechanism to produce interpretable cluster descriptions, and rule-based approaches such as CREAM, are compared against non-interpretable baselines including K-Means++ and DBSCAN. This design enables direct assessment of the accuracy–interpretability trade-off across fundamentally different clustering paradigms. - Evaluation. Clustering quality will be assessed via three internal metrics: the Silhouette Coefficient, the Davies-Bouldin Index (DBI), and the Calinski-Harabasz Index (CH). Where weak behavioural labels exist in the RetailRocket data, the Adjusted Rand Index (ARI) and Normalised Mutual Information (NMI) will supplement these. Because internal indices can be misleading when used alone, robustness will be checked through fixed-seed repeated runs, bootstrap or subsample comparisons, and cluster agreement across dimensionality-reduction settings. Interpretability will be compared using CLASSIX's built-in explain() function and CREAM's rule-based outputs, quantified by rule count per cluster and number of features referenced, both established proxies for explanation complexity. Sensitivity of CLASSIX's key parameters will be assessed via grid search on the e-commerce dataset. - Implementation. All experiments will be implemented in Python using the classix package and scikit-learn, with results fully reproducible via fixed random seeds. |  |
| Project timetable up to 250 words (and a diagram which can be added as a separate page) |  |
| The project spans 22 weeks from early April to early September 2026, with approximately ten hours of work per week available. A Gantt chart is included on the following page. - Phase 1 (Weeks 1–5): Key literature on explainable clustering will be reviewed and selected methods installed and tested. Milestone 1 (end of Week 5): Literature review draft complete; all methods running in the experimental environment. - Phase 2 (Weeks 4–8): The standard benchmark datasets and the RetailRocket dataset will be prepared. User-level features will be engineered, and the data cleaned, standardised, and reduced in dimensionality. Milestone 2 (end of Week 8): Both datasets ready for experiments. - Phase 3 (Weeks 7–13): All selected methods will be run on the standard benchmark datasets and internal evaluation metrics computed. Milestone 3 (end of Week 13): Standard benchmark experiments complete. - Phase 4 (Weeks 12–18): All methods will be applied to the RetailRocket dataset. Interpretability outputs will be compared and CLASSIX parameter sensitivity analysed. Milestone 4 (end of Week 18): All e-commerce results and figures produced. - Phase 5 (Weeks 15–22): Dissertation chapters will be drafted from Week 15, running in parallel with the final experimental phase. A complete draft will be submitted to the supervisor by Week 19 for feedback before final submission. Milestone 5 (end of Week 22, approximately 1 September 2026): Dissertation submitted. |  |
| Describe any risks to the project succeeding and how you will manage them (150 words) |  |
| Five risks are identified, each with a mitigation. First, data suitability: RetailRocket event logs may yield weak or noisy user-level clusters, so the smaller, more curated UCI Online Retail dataset is held as a backup. Second, feature-engineering bias: cluster structure may be an artefact of feature choices, so features are grouped into RFM-like activity, conversion, category-diversity, and temporal blocks, then stress-tested through feature-block ablation and alternative scaling/PCA settings to confirm the structure is not driven by one feature family. Third, high-dimensional clustering instability: sparse retail features weaken distance metrics, so a cluster is treated as meaningful only after agreement across repeated runs, bootstrap/subsample resampling, and dimensionality-reduction settings. Fourth, software and runtime limits: managed via small pilots, fixed seeds, sample caps, and logged runtime and memory. Fifth, weak interpretability signal: if rule-count and feature-count proxies are insufficient, CLASSIX explain() and CREAM rule examples supplement them. |  |

Project Timetable — Gantt Chart

|  | Apr |  |  |  | May |  |  |  | Jun |  |  |  |  | Jul |  |  |  | Aug |  |  |  | Sep |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task / Week | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 |
| 1. Literature & setup |  |  |  |  | ◆ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Read papers (Wk 1-3) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Reproduce CLASSIX (Wk 3-5) |  |  |  |  | ◆ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2. Data preparation |  |  |  |  |  |  |  | ◆ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EDA & download (Wk 4-6) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Feature engineering (Wk 6-8) |  |  |  |  |  |  |  | ◆ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3. Standard benchmarks |  |  |  |  |  |  |  |  |  |  |  |  | ◆ |  |  |  |  |  |  |  |  |  |
| Run all 4 methods (Wk 7-11) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Param. analysis (Wk 10-13) |  |  |  |  |  |  |  |  |  |  |  |  | ◆ |  |  |  |  |  |  |  |  |  |
| 4. E-commerce experiments |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ◆ |  |  |  |  |
| Methods on retail data (Wk 12-15) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Explainability analysis (Wk 14-18) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ◆ |  |  |  |  |
| 5. Writing & revision |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ◆ |
| Write chapters (Wk 15-19) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Supervisor review (Wk 19-22) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ◆ |
| Milestones (◆) |  |  |  |  | M1 |  |  | M2 |  |  |  |  | M3 |  |  |  |  | M4 |  |  |  | M5 |

Milestone key

| M1 | Literature review draft complete; CLASSIX reproduced on all benchmark datasets (end of Week 5) |
| --- | --- |
| M2 | Clean e-commerce feature dataset ready for experiments (end of Week 8) |
| M3 | Standard benchmark experiments complete; all metrics recorded (end of Week 13) |
| M4 | All e-commerce experimental results and figures produced (end of Week 18) |
| M5 | Dissertation submitted (end of Week 22, approx. 1 September 2026) |